Project Plan: Anti-Phishing Browser Extension with Training Mode

1. System Architecture Overview

The extension will have several key components:

- URL & Content Analysis Engine: To detect potential phishing sites in real-time

- Training Simulation Module: To create safe phishing scenarios

- User Education Component: To provide personalized learning based on user behavior

- Analytics Dashboard: To track user progress and vulnerabilities

2. Core Functionality

Phase 1: Basic Phishing Detection

- URL pattern matching against known phishing domains

- Visual similarity analysis (compare with legitimate sites)

- SSL/TLS certificate verification

- Domain age checking

- Content analysis for suspicious elements (login forms, brand misuse)

Phase 2: Training Simulation Module

- Create controlled phishing simulations that mimic common tactics

- Deploy simulations at randomized intervals

- Track user responses to different phishing techniques

- Provide immediate feedback when users fall for a simulation

Phase 3: Education & Analytics

- Personalized education resources based on user vulnerabilities

- Progress tracking dashboard

- Reporting on most common vulnerabilities

3. Technical Implementation Approach

For the browser extension:

- JavaScript for core extension functionality

- HTML/CSS for user interface

- Local storage for user preferences and statistics

- Backend service (optional) for more advanced analysis or database storage

For phishing detection algorithms:

- Machine learning model (pre-trained or trained on-the-fly)

- Heuristic rules for common phishing patterns

- API connections to existing phishing databases

4. Development Timeline

- Week 1-2: Research & Design Phase

  - Study existing anti-phishing techniques

  - Design extension architecture and UI wireframes

  - Plan simulation scenarios

- Week 3-4: Implementation of Basic Detection

  - Develop URL analysis engine

  - Implement basic UI

  - Test against known phishing sites

- Week 5-6: Training Simulation Development

  - Create simulation generator

  - Implement safe phishing scenarios

  - Add detection and feedback mechanisms

- Week 7-8: Analytics & Education Module

  - Develop user dashboard

  - Implement education content

  - Create progress tracking system

- Week 9-10: Testing & Refinement

  - User testing

  - Bug fixes

  - Performance optimization

5. Potential Challenges

- Creating realistic but safe phishing simulations

- Balancing detection accuracy with performance

- Avoiding false positives in phishing detection

- Ensuring user privacy when tracking behavior

6. Success Metrics

- Detection rate for known phishing sites

- User improvement in recognizing phishing attempts

- Reduction in successful simulation attacks over time

- User engagement with educational content